Genealogic tree: Report

Table of content:
I/ Genealogic tree: Summury
II/ Strategy
A- Tools
B- Development cycle
C- Principles
III/ Architecture
IV/ Data-Types
V/ Algorithmes
VI/ Tests
VII/ Difficulties
VIII/ What’s next ?
IX/ Personal sumup

I/ Genealogic tree: Summury

The aim of the projet was to create a console program allowing a user to interact with genealogic trees. This was a single person project. You will find in this report a description of the program at all the levels of abstraction, from the specifications down to the actual implementation and the tests. I will also tackle the dificulties I faced while developing it, what I learned from them and I will give you a brief idea of what could be upgrade or added to the program.

II/ Strategy

A- Tools

I developped this program in Ada. I used visual studio code as my integrated development tool and gnat as a compiler. All the project, including the code, tests and documentation were kept in my personal github account.

B- Development cycle

Before going down to the actual coding, I dedicated an hour to the specification reading, putting in place the global folder structure of the project that was provided, and thinking about the different data types and their interactions.
This project was really similar to others I did at the university, so I quickly had a good idea of the project as a whole.

I divided the all project into smaller goals achievable in a typical 2 hours session time. I added progressively all the features of the program when I was certain that the existing ones worked properly. This allowed me to have a program always ready to run, but made me re-organized files/functions a couple of time to avoid redundancy.

Concerning tests, I did them at the end once everything was coded. While developping features, I wrote a list of possible failures so that I can test them later on. I should point out that writing tests let me spot errors I did not see.

C- Principles

While designing the program, I kept in mind:

- The single responsibility principle, so that each file/function has it own purpose. The aim is to avoid large files and allow to easily add features to the program (See the arctitecture section). For the functions, this resulting in the raffinage process learned it school.

- code encapsulation. I made sure subtypes were private when necessary, and gave functions/procedures to interact in a defined and controlled way.

- genericity, so that part of my code could be reused for futur project.

III/ Architecture

Generic tree module architecture

Warning:
gen refers to the genealogic term in all files except p_list_gen. Here gen means generic.

This graph is pretty straightforward, it should be read bottom to top. The start file launch main. Main presents the user with all the available options by using the console module. Main manipulates concrete data-types that derived from generic ones. utils_gen provides other functions to manipulates list of trees, to save and load them for instance. The utils and alea are not specific to this project and were used as a helper throught the project.
IV/ Data-Types

V/ Algorithmes

VI/ Tests

VII/ Difficulties

VIII/ What’s next ?

Real id
new information kept into person

graphical interface
IX/ Personal sumup